# 03. Sprint Planning

Project Management Package
Version 1.0
Prepared By: Parth Nadiyapara
BCA • FoCA • Marwadi University
Batch: 2024–2027

# Sprint Strategy

SmartMail AI follows an Agile-inspired sprint model. Each sprint includes planning, design, implementation, testing, documentation, review, and Git versioning.

| Sprint | Duration | Goal | Major Tasks | Deliverable | Exit Criteria |
| --- | --- | --- | --- | --- | --- |
| Sprint 0 | 1 Week | Planning | Branding, SRS, Architecture | Documentation | Planning approved |
| Sprint 1 | 1 Week | Authentication | OAuth, Sessions | Login Module | Google login works |
| Sprint 2 | 1 Week | Gmail API | Read emails | Inbox API | Emails fetched |
| Sprint 3 | 1 Week | Database | Supabase | Schema & CRUD | Data persists |
| Sprint 4 | 2 Weeks | AI Engine | Gemini + FastAPI | Analysis API | AI responses valid |
| Sprint 5 | 1 Week | Dashboard | Analytics UI | Dashboard | KPIs displayed |
| Sprint 6 | 1 Week | Testing | QA & Deployment | Release v1.0 | All tests pass |

# Sprint Ceremony Checklist

Backlog Review

Task Breakdown

Architecture Review

Implementation

Code Review

Testing

Documentation Update

Git Tag & Release Notes

Retrospective

# Definition of Ready (DoR)

A task is ready only if requirements, acceptance criteria, API design, and dependencies are documented.

# Definition of Done (DoD)

A task is done only after implementation, testing, documentation, code review, and successful Git commit.