# 06. Risk Assessment

Project Management Package
Version 1.0
Prepared By: Parth Nadiyapara
BCA • FoCA • Marwadi University
Batch: 2024–2027

# 1. Purpose

This document identifies potential risks that may affect the successful delivery of SmartMail AI and defines mitigation strategies.

| Risk | Category | Impact | Probability | Mitigation |
| --- | --- | --- | --- | --- |
| Google OAuth configuration failure | Technical | High | Medium | Validate OAuth setup early and test redirect URIs. |
| Gmail API quota exceeded | Technical | High | Medium | Use pagination, caching, and optimize API calls. |
| Gemini API downtime | External | Medium | Low | Implement retry logic and graceful fallback. |
| Database connection issues | Infrastructure | High | Low | Use connection pooling and monitoring. |
| API key exposure | Security | Critical | Low | Store secrets in .env and never commit them. |
| Scope creep | Project | Medium | Medium | Freeze sprint scope and use backlog. |
| Schedule delays | Management | Medium | Medium | Weekly sprint reviews and realistic planning. |
| Large email volumes | Performance | Medium | Medium | Pagination and asynchronous processing. |
| Dependency vulnerabilities | Security | High | Low | Run dependency audits regularly. |
| Data privacy concerns | Compliance | Critical | Low | Use Gmail read-only scope and minimize stored content. |

# 2. Risk Monitoring

Review risks at the start of every sprint.

Track newly discovered risks in the project backlog.

Prioritize Critical and High impact risks first.

Update mitigation plans after each sprint retrospective.

# 3. Overall Risk Status

Current project risk is assessed as MODERATE. Most technical risks can be reduced through early integration, continuous testing, secure credential management, and disciplined sprint planning.